DAD HEALTH Next Milestone Brief — Dad Health Journey & Personalisation Milestone 1 of the next development phase · September 2026 · Dad Health Ltd For Khushbu Baloch · From Jamie Smith

# Overview

This is the brief for the next development milestone following the completion and approval of Milestone 4 (Phase 3 native integration and refinement pass). This milestone is named Dad Health Journey & Personalisation Formation and covers the product and UX work that transforms Dad Health from a feature collection into a coherent, personalised daily experience.

The guiding principle Don’t sell Pro. Let the free experience demonstrate why Pro would make Dad Health more useful. Every screen should answer: does this help the dad understand how he is doing, decide what matters today, and take one simple action?

Important Do not begin this milestone until Milestone 4 has been formally approved and payment released. All seven decisions in Section 9 must be confirmed by Jamie before work begins on the relevant features.

# Milestone Scope Summary

| Change | Priority | Section |
| --- | --- | --- |
| Today / Home screen rebuild around Dad Health Score | MUST | Section 1 |
| Mind screen rebuild — action first | MUST | Section 2 |
| Score trends and weakest-pillar recommendations | MUST | Section 3 |
| Pro conversion strategy — 7 upgrade moments | MUST | Section 4 |
| Free vs Pro entitlement redesign | MUST | Section 5 |
| Body screen copy and format fix | MUST | Section 6 |
| Manual activity logging — Body, Bond, Mind | MUST | Section 7 |
| Present Dad Mode — explanation copy and UX | MUST | Section 8 |
| Bond section — simplified to 4 features | MUST | Section 8 |
| Community circles updated — Every Kind of Dad | MUST | Section 8 |
| Weekly Sunday report (spec only — build in Phase 4) | NEXT | Section 9 |
| Free vs Pro paywall screen (spec only — build in Phase 4) | NEXT | Section 9 |

CHANGE 01 — MUST Today / Home Screen Rebuild Score first, check-in second, one action third

# 01 — Today / Home Screen Rebuild

The home screen must be rebuilt around the Dad Health Score as the central mechanic. Currently it leads with fitness content. It should lead with how the dad is doing today and what his one most important action is.

## New home screen hierarchy

| Position | Element | Detail |
| --- | --- | --- |
| 1 | Greeting | Good morning [name]. How are you doing today? |
| 2 | Dad Health Score | Large score ring — number out of 100. Mind / Body / Bond with week-on-week trend arrows. Weakest pillar highlighted. |
| 3 | Pro tease | You’ve improved your Body score by 6% this week. 🔒 PRO — See what’s driving your score → |
| 4 | Daily check-in | 3-question CBT pulse. Must visibly connect to Mind score on completion. |
| 5 | Your one focus | Weakest pillar — one recommended action only. Not a list. |
| 6 | 14-day streak | Prominent. Primary habit mechanic. |
| 7 | Supporting tools | Workout · Meal plan · Bond suggestion — in context, not competing for attention |

## Score mechanics to confirm

- Daily check-in (CBT pulse) visibly updates Mind score after submission — show the connection explicitly

- Manual workout log updates Body score — connection shown

- Bond activities update Bond score — confirm working

- Week-on-week trend arrow next to each pillar number (↑ or ↓)

- Lowest scoring pillar automatically surfaces one recommended action on home screen

CHANGE 02 — MUST Mind Screen Rebuild Action first, statistics second

# 02 — Mind Screen Rebuild

When a dad opens the Mind screen he is often in a moment of need. Action must come before education. The current screen leads with information — it needs to lead with help.

New Mind screen opening How are you feeling right now?2 MINUTES — Breathing reset (4-4-4)5 MINUTES — Reset exercise10 MINUTES — Guided reflectionTALK TO SOMEONE — Therapist directoryI JUST NEED TO TALK — Community🔒 PRO — Get a personalised plan based on your mood, score and history

- Crisis support button always visible and accessible without login — verify this is working

- 4-4-4 breathing is the first action option

- Statistics (1 in 8 men etc) move below the fold — they support credibility but do not lead

- Mood trend graph visible to Pro members only — show locked preview to free users

- Journal entry prominent — one of the stickiest daily features

CHANGE 03 — MUST Score Trends & Weakest-Pillar Logic Confirm mechanics before build

# 03 — Score Trends & Weakest-Pillar Recommendations

The score trend arrows and weakest-pillar recommendation logic require product decisions before build. See Section 9 — Decisions for the specific questions that need answering. Once confirmed, implement:

- Week-on-week trend comparison using the agreed window (rolling 7 days or calendar week)

- Trend arrows on each pillar — up, down or neutral

- Zero-state behaviour when a dad has less than 7 days of data

- Weakest pillar identification — lowest of the three pillar scores

- Recommendation mapping — lowest Mind surfaces Mind action, lowest Body surfaces workout, lowest Bond surfaces Bond suggestion

CHANGE 04 — MUST Pro Conversion Strategy 7 upgrade moments throughout the app

# 04 — Pro Conversion Strategy

⚠️ This is the most commercially important change in this milestone. The product is 8/10. The monetisation of that value is currently 5/10. Every upgrade moment must feel like the app reaching its natural limit and Pro removing the ceiling — not an aggressive upsell.

## The 7 upgrade moments

| # | Where | What it shows |
| --- | --- | --- |
| 1 | After Dad Health Score | Want to understand your score? Pro members get personalised insights, weekly trends and recommendations. UNLOCK MY INSIGHTS → |
| 2 | After daily check-in | You’re feeling stressed today. [Free recommendation]. PRO can do more. Get a personalised plan based on your mood, activity and score. SEE WHAT PRO CAN DO → |
| 3 | AI Workout | FREE: Generate Workout. PRO: Tell us your time, equipment and how you’re feeling. We’ll build your workout around you. UNLOCK AI WORKOUTS → |
| 4 | Dad Days (3rd search) | 2 of 3 free searches used. PRO: unlimited + personalised for your child. PERSONALISE MY DAD DAYS → |
| 5 | Progress / trends | You’ve completed 6 workouts. Want to see how your Body score has changed? 🔒 Pro: View your trends |
| 6 | Score screen | You’ve improved your Body score by 6% this week. 🔒 PRO — See what’s driving your score → |
| 7 | Weekly report tease | Every Sunday: YOUR WEEK IN DAD HEALTH — Mind ↑ 8% · Body ↓ 4% · Bond ↑ 12%. 🔒 Available with Pro |

## What NOT to do

- Do not show 🚨 UPGRADE TO PRO on every screen

- Do not block features without showing a preview behind the lock

- Do not show the paywall on first open — let the dad get value first

- Do not make the lock icon the first element on any screen

CHANGE 05 — MUST Free vs Pro Entitlement Redesign Confirmed split — implement across all screens

# 05 — Free vs Pro Entitlement Split

⚠️ Do not change any existing feature gates until this table has been confirmed by Jamie. See Decision 4 in Section 9.

| Feature | Free | Pro |
| --- | --- | --- |
| Dad Health Score | Basic score | Weekly trends · Pillar insights · Personalised recommendations |
| Daily check-in | Yes | Yes + mood history and pattern insights |
| Mind: Breathing, Journal, Crisis button | Yes | Yes |
| Mind: Personalised plan | No | Yes |
| Mind: Weekly Mind insights | No | Yes |
| Body: Basic workouts | Yes | Yes |
| Body: AI Workout (personalised) | No | Yes |
| Body: Progress trends | No | Yes |
| Body: Manual workout logging | Yes | Yes — free core feature |
| Bond: Dad Days | 3 searches/month | Unlimited + personalised |
| Bond: Manual Bond logging | Yes | Yes — free core feature |
| Bond: Milestone insights | No | Yes |
| Community | Full access | Full access |
| Manual Mind logging | Yes | Yes — free core feature |
| Weekly Sunday report | No | Yes |
| Score trend history (4+ weeks) | No | Yes |
| Streak protection | No | Yes — one freeze/week |
| Monthly report card | No | Yes |

CHANGE 06 — MUST Body Screen Copy & Format Fix Three cards, consistent format, approved copy

# 06 — Body Screen Copy & Format Fix

All three feature cards on the Body screen must use identical format: label in lime small caps, large bold hero heading, one-line description, full-width lime CTA button. The TDEE card currently breaks this format.

| Card | Label | Hero | Description | CTA | Badge |
| --- | --- | --- | --- | --- | --- |
| AI Workout | AI WORKOUT | BUILT AROUND YOUR DAY | Choose your time, equipment and focus. A workout built for you, ready to start now. | VIEW WORKOUT → | UNLIMITED |
| Meal Planner | MEAL PLANNER | EAT LIKE YOU TRAIN | A personalised 5-day plan with recipes, macros and a shopping list — built around your goals. | OPEN MEAL PLANNER → | PRO |
| TDEE Calculator | CALORIE CALCULATOR | KNOW YOUR NUMBER | Find the daily calories your body needs to perform, recover and feel like yourself. | CALCULATE → | None |

- TDEE card: replace small pill button with full-width lime button matching the other two cards

- All three cards: same background style, same padding, same divider spacing

CHANGE 07 — MUST Manual Activity Logging Body, Bond and Mind — any activity contributes to the score

# 07 — Manual Activity Logging

A dad who does CrossFit for 1 hour, puts his kids to bed every night and calls a friend when he’s struggling should score highly in Dad Health — regardless of whether he uses the built-in tools. Manual logging makes the score honest.

The design principle The Dad Health Score should reflect how a dad is actually living — not how much he uses Dad Health features. Manual logging is free for all dads. Pro unlocks trend history of manual logs.

## Body — Log any workout

| Field | Type | Notes |
| --- | --- | --- |
| Activity type | Dropdown + free text | CrossFit · Running · Cycling · Football · Gym · Yoga · Swimming · Walking · HIIT · Rugby · Tennis · Martial arts · Other |
| Duration | Number — minutes | Required |
| Intensity | Light / Moderate / Hard | Required |
| Date | Date picker | Defaults to today. Backdating up to 7 days. |
| Notes | Free text | Optional — e.g. ‘CrossFit WOD, PR on deadlift’ |

## Bond — Log any quality time

| Category | Activities |
| --- | --- |
| Routine | School run · Bedtime routine · Bath time · Homework help |
| Play | Garden play · Board games · Lego · Drawing · Imaginative play |
| Active | Bike ride · Walk · Kick about · Swimming · Park · Mini Partners |
| Out & about | Day trip · Cinema · Restaurant · Match or game |
| Remote (non-contact) | Phone call · FaceTime · Voice note · Shared photo |
| Other | Free text |

- Contact day toggle — remote non-contact bonding gets Bond score credit

- Duration optional — some activities (bedtime routine) don’t have a fixed length

- Mini Partners sessions contribute to both Bond and Body score — select ‘Mini Partners session’ from the Active category in Bond logging

- Underneath the Mini Partners option add a subtle one-line prompt in grey: ‘Not a Mini Partners member? Find out more at dadhealth.co.uk/minipartners’

## Mind — Log any mental health activity

| Category | Activities |
| --- | --- |
| Professional support | Therapy · Counselling · CBT session · Group therapy |
| Mindfulness | Meditation · Mindfulness · Gratitude practice |
| Social connection | Met a friend · Called family · Had an honest conversation |
| Nature & recovery | Time outdoors · Rest day · Sleep catch-up |
| Other | Free text |

## Technical notes

- Supabase table: activity_logs — fields: user_id, pillar, activity_type, duration_minutes, intensity, contact_day (Bond), notes, logged_at, backdated_at

- Score recalculates on each new log and nightly

- Backdating limited to 7 days

- Manual logs appear in pillar history alongside auto-logged data

CHANGE 08 — MUST Bond Section & Community Updates Present Dad Mode copy, Bond simplified, circles updated

# 08 — Bond Section & Community Updates

## Bond — Four features only

The Bond section is simplified to four features. Dad Dates and the co-parenting calendar are removed from scope. Manual Bond logging covers what Dad Dates was trying to do.

| Feature | Status | Notes |
| --- | --- | --- |
| Present Dad Mode | Keep — add explanation copy | See copy spec below |
| Dad Days | Keep | 3/month free, unlimited Pro, personalisation filters |
| Cook Together | Keep | Logs to Bond score on completion, first badge on completion |
| Manual Bond logging | NEW — build this milestone | Covered in Section 7 |
| Dad Dates | REMOVE | Covered by manual Bond logging |
| Co-parenting calendar | REMOVE | Covered by custody pattern selector in onboarding |

## Present Dad Mode — explanation copy

Add an explanation card the first time a dad taps Present Dad Mode. On subsequent sessions go straight to the timer.

Feature card on Bond tab PRESENT DAD MODE60 minutes. Phone down. Just you and them.Logs to your Bond score on completion.START SESSION →

Intro screen — first time only PRESENT DAD MODE60 minutes.Phone down.Just you and them.For the next hour your phone stays face down and your full attention is on your child. No notifications. No scrolling. Just presence.When the session ends it logs automatically to your Bond score.Your child won’t remember the toys.They’ll remember the time.I’M READY. LET’S GO. →

Completion screen SESSION COMPLETE60 minutes.Well done, Dad.You just gave your child something no one else can.Sixty minutes of you.⬆️ Your Bond score has been updated.[View Bond score] [Done]

- Timer subline changes at 45, 30, 15 and 5 minutes to keep the dad emotionally engaged

- Early end: logs actual duration, minimum 5 minutes to count, no guilt language

- Do Not Disturb triggered automatically when session starts — requires iOS Focus permission

## Community circles — updated

| Circle | Status | Description |
| --- | --- | --- |
| New Dad Crew | Keep | Early years dads — newborn to toddler stage |
| Single Dads | Keep | Solo parenting and co-parenting |
| Dad Strength | Keep | Fitness and performance focused |
| Every Kind of Dad | RENAMED from Teen Dad Club | Inclusive — stepdads, grandads, adoptive dads, anyone who identifies as a dad figure |

- Update all references to Teen Dad Club throughout the app to Every Kind of Dad

- Update subtitle: ‘Your Dad Circles — find dads going through the same chapter as you’

- Pre-seed all four circles with 5–10 prompts before launch — content to be provided by Jamie

SECTION 9 Decisions Needed from Jamie Answer these before relevant features can be built

# 09 — Decisions Needed from Jamie

⚠️ These decisions must be confirmed before Khushbu can begin the relevant features. Please reply with answers to all seven before the milestone begins.

| # | Decision | Why needed | Comments |
| --- | --- | --- | --- |
| 1 | Six tabs or five tabs? | Current recommendation: six tabs — Today / Mind / Score / Body / Bond / Community. Alternative: five tabs with Community inside Today or Bond. Confirm before navigation architecture changes. | Today, Mind, Body, Bond, Community- JS |
| 2 | Score trend comparison window | Rolling 7 days or calendar week (Mon–Sun)? What happens when a dad has less than 7 days of data? | Mon-Sun - JS |
| 3 | Weakest pillar to one action mapping | When Mind is lowest: what action? When Body is lowest: what action? When Bond is lowest: what action? Confirm the mapping before recommendation logic is built. | Weakest Pillar Recommendation Mapping When Mind is lowest: "Your Mind score needs attention this week. Try a 10-minute breathing reset or check in with how you\u2019re feeling today." Action: open the 4-4-4 breathing tool or the daily check-in — whichever they haven\u2019t done today. When Body is lowest: "Your Body score is your focus this week. Even 20 minutes of movement will make a difference." Action: open the workout generator or the manual workout log — whichever is more appropriate based on their history. When Bond is lowest: "Your Bond score needs some attention. When did you last have uninterrupted time with your child?" Action: open Present Dad Mode or the manual Bond logging screen. |
| 4 | Free vs Pro entitlement split | Confirm the table in Section 5 before any feature gates are changed. | Confirmed - JS |
| 5 | Weekly report timing and streak protection rules | Sunday report: what time? What data? What does free user see vs Pro? Streak protection: automatic freeze or only when a day is missed? | 8am Sunday Mind, Body and Bond scores for the week with trend arrows, total activities logged across all three pillars, streak status and one observation plus one focus for next week. Free vs Pro: Free; Pro. Score summary; ✓ All three pillar scores; ✓ Same. Trend arrows; ✓ Up or down; ✓ Same. Total activities; ✓ Count only; ✓ Breakdown by type. Observation; ✗ Locked; ✓ "You trained well but Bond dipped". Next week focus; ✗ Locked; ✓ One personalised recommendation. Previous reports; ✗; ✓ Full history. |
| 6 | Dad Days child age rules | Does the app personalise based on child age from onboarding? Multiple children — select per session or use youngest/oldest? | No. User defined - JS |
| 7 | Community prompts ownership | Who writes the pre-launch prompts? Admin-managed panel or manually seeded by Jamie? Who posts weekly official-account prompts? | JS to manually to begin with |

DAD HEALTH Next Milestone Brief · Dad Health Journey & Personalisation · September 2026 Dad Health Ltd · Company No. 17407334 · jamie@dadhealth.co.uk