DAD HEALTH

TestFlight Build Feedback — Developer Brief v4

For: Khushbu Baloch

From: Jamie Smith

Date: 7 September 2026

Updated: 7 September 2026 — v4. Changes from v3: added owner / effort / target-date tracking to the priority list, added a response table for the open questions, and added a short scope note (see below).

Purpose

Screen-by-screen review of the latest TestFlight build, including functional issues, navigation, branding and broader UI consistency.

Overall, the build is progressing well. The core visual identity — black background, lime green and bold condensed typography — is working and gives Dad Health a strong identity.

The main changes required at this stage are a combination of:

- UI consistency

- Navigation hierarchy

- Branding/logo treatment

- Copy and formatting bugs

- Duplicate content

- Empty states

- Community presentation

- Clearer Pro opportunities

The intention is not to make every screen identical. The aim is for the whole product to feel like one cohesive Dad Health app, with Mind, Body, Bond and Community each retaining their own personality.

Scope, Ownership & Process (new in v4)

A few process notes added on review, so this brief is easier to action and track:

- Platform: this review covers the iOS TestFlight build. Please confirm whether Android needs an equivalent pass.

- Accessibility: please run a quick contrast and tap-target check on the lime-green-on-black colour scheme and the bold condensed type before soft launch.

- Section 2 (design system): this needs visual references, not just this written brief. Annotated screenshots / reference mockups will follow separately — please hold that piece until those land, and prioritise the concrete screen-level items in the meantime.

- Community pre-seeding (item 6): content (posts, circle activity, trending topics) will be provided by Jamie — please flag any technical requirements you need to support it (e.g. minimum post schema).

- Open questions (items 11–13) now have a response table at the end of this document so answers are captured in one place.

1. GLOBAL DESIGN & NAVIGATION

1.1 Bottom Navigation — Change Order

Please change the bottom navigation to:

HOME → MIND → BODY → BOND → COMMUNITY

Home should be the far-left/first navigation item.

Home is the primary hub for the user, containing the Dad Score and daily check-in, so it should be the first and most intuitive place for users to return to.

The current order of:

Body → Mind → Home → Bond → Community

doesn't feel intuitive and gives Home less prominence than it should have.

Please apply the new order consistently throughout the app.

1.2 Logo / Branding Hierarchy

Please change the current logo treatment.

Splash / Title Screen

Use the full Dad Health logo rather than the DH monogram.

The first screen is the user's first exposure to the brand, so the Dad Health name should be immediately recognisable.

Inside the App

Use the DH monogram as the compact brand mark.

This should be used across appropriate headers and other areas where the full logo would be unnecessarily large.

Overall rule

Splash screen = Full Dad Health logo

Inside the app = DH monogram

Please use the approved Dad Health artwork and proportions consistently. The monogram should not be recreated or altered independently of the approved logo.

2. GLOBAL UI / FEATURE CONSISTENCY

There is currently some inconsistency in how features are presented throughout the app.

Some features use large headline treatments and imagery, while others use cards, buttons or text-only layouts.

This makes some areas feel as though they have been designed independently rather than as part of one cohesive product.

Please review the app as a whole and establish a consistent component/design system.

Where appropriate, standardise:

- Feature card layouts

- Heading sizes

- Supporting text sizes

- Image/illustration treatment

- Icons

- CTA/button styling

- Card shapes and corner radius

- Padding and spacing

- Pro badge placement

- Primary vs secondary feature hierarchy

- Free vs Pro visual treatment

This does not mean every screen needs to look identical.

Mind, Body, Bond and Community should still have their own personality.

However, a user should immediately recognise that the same design system is being used throughout Dad Health.

Specific point to review

Please look at the larger feature sections across Mind, Body and Bond side-by-side.

Where two features have a similar purpose or importance, they should generally use the same visual treatment.

For example, if a primary feature uses:

Image → Large heading → Description → CTA

then other primary features should follow a similar structure rather than switching between completely different layouts.

3. SCREEN-BY-SCREEN FEEDBACK

Screen 1 — Splash Screen

Change required

Replace the DH monogram with the full Dad Health logo.

The current splash screen is clean, but the full logo would provide stronger brand recognition and make the first interaction with the app clearer.

Screen 2 — Home / Score

2.1 Singular/plural bug

Currently:

“1 dads in community”

Should read:

“1 dad in community”

This appears to be part of a wider shared pluralisation issue and should ideally be fixed centrally.

2.2 Navigation

Bottom navigation should follow:

Home → Mind → Body → Bond → Community

2.3 Dad Score

The Dad Score ring and Mind / Body / Bond breakdown are working well.

The daily check-in and sleep input also feel quick and low-friction, which is important for a daily-use screen.

2.4 Bond Score at 0%

Bond currently sits at 0% without supporting context.

Consider adding a short prompt such as:

“Log a Bond moment to start your score.”

This gives the user an obvious next action and connects Home with the Bond section.

Screen 3 — Body — Today's Workout

3.1 Duplicate “20 min”

Current description:

“Full Body · 20 min · No Equipment · 8 moves · 20 min”

“20 min” appears twice. Please remove the duplicate.

3.2 Duplicate workout content

The “Active Workout” card repeats the same workout already displayed at the top of the screen.

The user therefore sees the same:

- Workout title

- 8 moves

- 20 minutes

- No equipment

twice. For a dad quickly checking the app, this can look like two separate workouts.

Please either:

- Remove the duplication, or

- Clearly differentiate the two components.

For example, if the lower card is intended to represent a workout that has been started, paused or resumed, this should be made explicit.

3.3 Quick actions

The “Start One / Log Yours / Connect / Get Moving” grid works well and provides a compact way to access key Body actions.

Please retain this type of quick-action functionality while ensuring its visual treatment follows the wider component system.

Screen 4 — Body — Weekly & Workout Library

4.1 Body This Week empty state

“Body this week” currently displays seven empty grey bars.

A first-time user has no indication of:

- What the bars represent

- What will populate them

- How they can contribute to the chart

Consider adding a small explanation, legend or first-use state. For example:

“Your weekly activity will appear here as you complete workouts.”

The aim is to make an empty component feel intentional rather than unfinished.

4.2 Workout Library count

The Workout Library says:

“2 shown”

but only one workout tile is visible. Please check whether:

- There is only one workout currently available, or

- The count/filter is incorrect.

Also, the visible workout is the same Full Body workout already shown elsewhere on the Body screen, so consider whether the current library needs additional content or a different presentation.

Screen 5 — Body — AI Workout & Meal Planner / Pro

Working well

“Built around your day” and “Fuel your whole week” communicate a clear benefit. The value proposition is specific:

- Choose available time

- Choose equipment

- Choose focus

- Generate a personalised 5-day plan

- Include macros

- Include shopping list

This is a good example of presenting Pro around personalisation and convenience, rather than simply putting a lock over a feature.

Calorie calculator

The images above have bold branding headers, can we include the same format – ‘Calculate your daily calories’

Screen 6 — Mind

6.1 Overall presentation

The “It's okay to not be okay” hero works well.

The 1 in 8 / 4 in 10 statistic cards also establish the purpose of the section without making the screen feel excessively heavy.

6.2 Mood tracking consistency

The Mind mood chart uses a 0–4 scale, while the Home daily check-in uses:

Stressed / Okay / Good / Great / Fired Up

These should feel visually connected because they represent the same underlying mood input.

Please consider creating a shared visual language between the two rather than making them appear to be different measurement systems.

Screen 7 — Bond — Parenting

7.1 Bond Score

The Bond section has a clear identity and the combination of:

- Bond Score

- Dad Days

- Dad Date Ideas

works well.

7.2 Bond Score empty state

Bond currently shows:

0 / 100

without explaining how the user earns the score. Please add a short explanation / CTA. For example:

“Log a Cook Together session or complete a Dad Day to start earning.”

The user should understand both “What is this?” and “What do I do next?” without having to explore the app.

Screen 8 — Bond — Cook Together & Tools

The range of tools is strong:

- Meals That Matter

- Co-Parenting Calendar

- Milestone Tracker

- Present Dad Mode

- Conversation Starters

The Milestone Tracker copy is particularly effective because it feels specific and emotionally relevant rather than generic.

Present Dad Mode

The toggle is off by default, which is expected. Please confirm what happens when it is activated.

Ideally the user should receive a clear confirmation/state change, and if the feature is time-based, show the remaining duration or active state.

Screen 9 — Community — Feed

9.1 Singular/plural bug

Currently:

“1 MEMBERS”

Should read:

“1 MEMBER”

9.2 Dad Circle counts

Some cards currently show:

0 DADS and 1 DADS

The latter should be:

1 DAD

This should be fixed through the shared count-formatting helper rather than individually on each screen.

9.3 Empty Community

The community’s aren’t based on a single post. They are a group people can join their chosen group – NEW DAD CREW, SINGLE DADS, STRENGTH DADS, EVERY KIND OF DAD (Change from teen dad)

With only one member, Community currently feels very empty.

Most Dad Circles display “0 DADS” and the feed has very little visible activity.

This is particularly important before soft launch.

Please consider pre-seeding Community with appropriate content so that the first users don't arrive at a screen that feels unfinished. This could include:

- Example/community posts

- Dad Circle activity

- Trending topics

- Appropriate introductory content

The content should feel authentic to Dad Health rather than obviously being placeholder data.

Screen 10 — Community — Posts / Live Sessions / Trending

10.1 Recent Posts

“3 posts available” links through to a post list, but no actual post content appears inline on the main feed.

Please confirm whether this is intentional list → detail behaviour or whether posts should be visible directly within the feed.

10.2 Live Sessions

“No live sessions are scheduled yet” is a good example of an honest, intentional empty state.

Please use this approach elsewhere where appropriate rather than leaving empty areas that look unfinished.

10.3 Trending

Trending currently shows:

#BOND (2)   #FITNESS (1)

This is likely to feel sparse pre-launch. Please consider pre-seeding this area in the same way as Dad Circles / Community.

4. CROSS-APP CONSISTENCY CHECK

Before the next build, please conduct a full visual pass across all screens rather than reviewing each screen independently. Specifically check:

Typography

- Are the same heading levels using the same font sizes?

- Are feature titles consistently presented?

- Are supporting descriptions using consistent sizing?

Cards

- Same corner radius where appropriate

- Same padding

- Consistent hierarchy

- Consistent image treatment

Images

- Which feature types receive imagery?

- Which don't?

- Is there a clear reason?

- Do images have a consistent size/aspect ratio/treatment?

Buttons

- Consistent primary CTA

- Consistent secondary CTA

- Consistent sizing

- Consistent positioning

Icons

- Consistent style

- Consistent size

- Consistent placement

Pro

- Consistent Pro badge

- Consistent visual treatment

- Clear distinction between Free and Pro

- Pro prompts should feel like natural upgrades rather than random locked features

Empty states

Every empty state should answer:

What is this?  Why is it empty?  What can I do next?

5. PRIORITY FOR NEXT BUILD

Suggested priority based on impact and effort. Owner / effort are a starting suggestion — please adjust, and fill in target dates once this is scoped against the sprint.

High priority

| Item | Owner | Effort | Target date | Ref. |
| --- | --- | --- | --- | --- |
| 1. Navigation Change bottom navigation to Home → Mind → Body → Bond → Community. | Khushbu (Dev) | S | TBD | §1.1 |
| 2. Branding Full Dad Health logo on splash screen; DH monogram inside the app. | Jamie (assets) / Khushbu (Dev) | S | TBD | §1.2 |
| 3. Global UI consistency Review feature cards, typography, images, buttons, spacing and Pro treatments across the entire app. Blocked on reference mockups — see Scope note above. | Jamie (Design) / Khushbu (Dev) | L | TBD | §2 |
| 4. Singular/plural helper Fix all instances: 1 dads → 1 dad, 1 members → 1 member, 1 DADS → 1 DAD. | Khushbu (Dev) | S | TBD | §2.1, 9.1, 9.2 |
| 5. Body duplication Remove duplicated “20 min” and duplicate Active Workout content. | Khushbu (Dev) | S | TBD | §3.1, 3.2 |
| 6. Community empty state Pre-seed Community / Dad Circles / Trending ahead of soft launch. | Jamie (content) / Khushbu (Dev support) | M | TBD | §9.3, 10.3 |

Medium priority

| Item | Owner | Effort | Target date | Ref. |
| --- | --- | --- | --- | --- |
| 7. Bond Score Add explanation of how the score is earned. | Khushbu (Dev) | S | TBD | §7.2 |
| 8. Body This Week Improve the empty state with explanation/legend. | Khushbu (Dev) | S | TBD | §4.1 |
| 9. Workout Library Resolve the “2 shown” vs one visible workout discrepancy. | Khushbu (Dev) | S | TBD | §4.2 |
| 10. Mind mood tracking Create stronger visual consistency between Home mood check-in and Mind mood tracking. | Jamie (Design) / Khushbu (Dev) | M | TBD | §6.2 |

Check / confirm

These three are open questions rather than build items — answers requested via the response table below.

- 11. Present Dad Mode — confirm the active state and what happens when enabled.

- 12. Community posts — confirm whether the current list → detail behaviour is intentional.

- 13. Calorie calculator — confirm whether this is deliberately Free as an introduction to the Pro personalisation features.

6. OVERALL DIRECTION

The app is moving in the right direction.

The core concept and visual identity are strong, and the Mind / Body / Bond structure gives Dad Health a clear point of difference.

The next step should be moving from “individual screens that work” to “one polished product that feels completely consistent.”

The key principles for the next build are:

Simple. Consistent. Personal. Dad-focused.

A dad should be able to open the app, immediately understand where he is, understand what he can do next, and recognise Dad Health's visual identity on every screen.

The app should feel polished enough that the design itself builds trust before the user has even started using the features.

7. OPEN QUESTIONS — RESPONSE TABLE (new in v4)

For Khushbu to complete — keeps answers in one place instead of scattered across chat threads.

| Question | Khushbu's response | Date |
| --- | --- | --- |
| Present Dad Mode: what happens when the toggle is activated? Is there a confirmation state, and if the feature is time-based, is remaining duration shown? | Present Dad Mode creates a real 60 minute active session. The toggle turns on while the session is active and can cancel it when switched off. Completion is recorded after the full hour. The current build does not yet show a clear active confirmation or remaining time countdown, so that is a refinement we should add. | 9/9/26 |
| Community posts: is the “3 posts available” → list → detail flow intentional, or should posts show inline in the main feed? | The current posts available → Recent Posts list → individual thread behaviour is intentional in the current build. Posts are not shown inline on the main Community screen. We can keep this structure and make the feed feel active through Jamie’s pre-seeded content. | 9/9/26 |
| Calorie calculator: is it deliberately Free (as an on-ramp to the Pro personalisation tools), or should it sit behind Pro? | Yes the core calorie/TDEE calculator is deliberately Free as an introduction to the personalised Body tools. Pro adds the deeper calorie targets and insights; the basic calculation is not behind Pro. | 9/9/26 |
| Is an equivalent Android build/review needed alongside this iOS TestFlight pass? | Yes, if Android is included in the soft-launch scope. It should receive an equivalent signed Android build and QA pass through Google Play internal/closed testing rather than TestFlight. Please confirm whether Android launches alongside iOS or follows later. | 9/9/26 |